## Slide 2: Where We Are Now

## Slide 3: Why Project Managers Need to Understand Strategy
Changes in the organization’s mission and strategy
  Project managers must respond to changes with appropriate decisions about future projects and adjustments to current projects.
  Project managers who understand their organization’s strategy can become effective advocates of projects aligned with the firm’s mission.

## Slide 4: Projects and Strategy
Mistakes caused by not understanding the role of projects in accomplishing strategy:
  Focusing on problems or solutions with low strategic priority.
  Focusing on the immediate customer rather than the whole market place and value chain.
  Overemphasizing technology that results in projects that pursue exotic technology that does not fit the strategy or customer need
  Trying to solve customer issues with a product or service rather than focusing on the 20% with 80% of the value (Pareto’s Law).
  Engaging in a never-ending search for perfection only the project team really cares about.

## Slide 5: The Strategic Management Process: An Overview
Strategic Management
  Requires every project to be clearly linked to strategy.
  Provides theme and focus of firm’s future direction.
    Responding to changes in the external environment—environmental scanning
    Allocating scarce resources of the firm to improve its competitive position—internal responses to new programs
  Requires strong links among mission, goals, objectives, strategy, and implementation.

## Slide 6: Four Activities of the Strategic Management Process
Review and define the organizational mission.
Set long-range goals and objectives.
Analyze and formulate strategies to reach objectives.
Implement strategies through projects

## Slide 7: Strategic Management Process
FIGURE 2.1

## Slide 8: Characteristics of Objectives
EXHIBIT 2.1
S Specific Be specific in targeting an objective M Measurable Establish a measurable indicator(s) of progress A Assignable Make the objective assignable to one person for completion
R Realistic State what can realistically be done with available resources
T Time related State when the objective can be achieved, that is, duration

## Slide 9: Project Portfolio Management: The Need for a Strong Project Priority System
The Implementation Gap
  The lack of understanding and consensus on strategy among top management and middle-level (functional) managers who independently implement the strategy.
Organization Politics
  Project selection is based on the persuasiveness and power of people advocating the projects.
Resource Conflicts and Multitasking
  Multiproject environment creates interdependency relationships of shared resources which results in the starting, stopping, and restarting projects.

## Slide 10: Benefits of Project Portfolio Management
Builds discipline into the project selection process.
Links project selection to strategic metrics.
Prioritizes project proposals across a common set of criteria, rather than on politics or emotion.
Allocates resources to projects that align with strategic direction.
Balances risk across all projects.
Justifies killing projects that do not support strategy.
Improves communication and supports agreement on project goals.
EXHIBIT 2.2

## Slide 11: A Portfolio Management System
Design of a project portfolio system:
  Classification of a project
  Selection criteria depending upon classification
  Sources of proposals
  Evaluating proposals
  Managing the portfolio of projects.

## Slide 12: Portfolio of Projects by Type
FIGURE 2.2

## Slide 13: A Portfolio Management System
Selection Criteria
  Financial models: payback, net present value (NPV)
  Non-financial models: projects of strategic importance to the firm.
Multi-Weighted Scoring Models
  Use several weighted selection criteria to evaluate project proposals.

## Slide 14: Financial Models
The Payback Model
  Measures the time the project will take to recover the project investment.
  Uses more desirable shorter paybacks.
  Emphasizes cash flows, a key factor in business.
Limitations of Payback:
  Ignores the time value of money.
  Assumes cash inflows for the investment period (and not beyond).
  Does not consider profitability.

## Slide 15: Financial Models (cont’d)
The Net Present Value (NPV) model
  Uses management’s minimum desired rate-of-return (discount rate) to compute the present value of all net cash inflows.
    Positive NPV: project meets minimum desired rate of return and is eligible for further consideration.
    Negative NPV: project is rejected.

## Slide 16: Example Comparing Two Projects Using Payback Method
EXHIBIT 2.3a

## Slide 17: Example Comparing Two Projects Using Net Present Value Method
EXHIBIT 2.3b

## Slide 18: Nonfinancial Strategic Criteria
To capture larger market share
To make it difficult for competitors to enter the market
To develop an enabler product, which by its introduction will increase sales in more profitable products
To develop core technology that will be used in next-generation products
To reduce dependency on unreliable suppliers
To prevent government intervention and regulation
To restore corporate image or enhance brand recognition
To demonstrate its commitment to corporate citizenship and support for community development.

## Slide 19: Multi-Criteria Selection Models
Checklist Model
  Uses a list of questions to review potential projects and to determine their acceptance or rejection.
  Fails to answer the relative importance or value of a potential project and doesn’t to allow for comparison with other potential projects.
Multi-Weighted Scoring Model
  Uses several weighted qualitative and/or quantitative selection criteria to evaluate project proposals.
  Allows for comparison of projects with other potential projects

## Slide 20: Sample Selection Questions Used in Practice
EXHIBIT 2.4
Topic | Question
Strategy/alignment | What specific strategy does this project align with?
Driver | What business problem does the project solve?
Success metrics | How will we measure success?
Sponsorship | Who is the project sponsor?
Risk | What is the impact of not doing this project?
Risk | What is the project risk to our organization?
Risk | Where does the proposed project fit in our risk profile?
Benefits, value, ROI | What is the value of the project to this organization?
Benefits, value, ROI | When will the project show results?
Objectives | What are the project objectives?

## Slide 21: Sample Selection Questions Used in Practice
EXHIBIT 2.4 cont’d
Topic | Question
Organization culture | Is our organization culture right for this type of project?
Resources | Will internal resources be available for this project?
Approach | Will we build or buy?
Schedule | How long will this project take?
Schedule | Is the time line realistic?
Training/resources | Will staff training be required?
Finance/portfolio | What is the estimated cost of the project?
Portfolio | Is this a new initiative or part of an existing initiative?
Portfolio | How does this project interact with current projects?
Technology | Is the technology available or new?

## Slide 22: Project Screening Matrix
FIGURE 2.3

## Slide 23: Applying a Selection Model
Project Classification
  Deciding how well a strategic or operations project fits the organization’s strategy.
Selecting a Model
  Applying a weighted scoring model to align projects closer with the organization’s strategic goals.
    Reduces the number of wasteful projects
    Helps identify proper goals for projects
    Helps everyone involved understand how and why a project is selected

## Slide 24: Project Proposals
Sources and Solicitation of Project Proposals
  Within the organization
  Request for proposal (RFP) from external sources (contractors and vendors)
Ranking Proposals and Selection of Projects
  Prioritizing requires discipline, accountability, responsibility, constraints, reduced flexibility, and loss of power.
Managing the Portfolio
  Senior management input
  The priority team (project office) responsibilities

## Slide 25: A Proposal Form for an Automatic Vehicular Tracking (AVL) Public Transportation Project
FIGURE 2.4A

## Slide 26: Risk Analysis for 500-Acre Wind Farm
FIGURE 2.4B

## Slide 27: Managing the Portfolio System
Senior Management Input
  Provide guidance in selecting criteria that are aligned with the organization’s strategic goals
  Decide how to balance available resources among current projects
The Governance Team Responsibilities
  Publish the priority of every project
  Ensure that the project selection process is open and free of power politics.
  Reassess the organization’s goals and priorities
  Evaluate the progress of current projects

## Slide 28: Project Screening Process
FIGURE 2.5

## Slide 29: Priority Analysis
FIGURE 2.6

## Slide 30: Balancing the Portfolio for Risks and Types of Projects
Bread-and-butter Projects
  Involve evolutionary improvements to current products and services.
Pearls
  Represent revolutionary commercial opportunities using proven technical advances.
Oysters
  Involve technological breakthroughs with high commercial payoffs.
White Elephants
  Showed promise at one time but are no longer viable.

## Slide 31: Key Terms
Implementation gap
Net present value
Organizational politics
Payback
Priority system
Priority team
Project portfolio Project screening matrix
Project sponsor
Sacred cow
Strategic management process